FLYN: Deliverable 1 (D1) Specification

Project: FLYN

Cycle: Core Backend, Automation, AWS Foundation, & Public Web Assets

Timeline: Days 16–30

Status: Scope Defined / In-Progress

### 1. D1 Scope: Functional Backend MVP & Public Web Assets

Items to be completed and demonstrable by Day 30. The primary goal is a functional, deployable backend foundation for multi-tenancy, automation, core channel integrations, and the public-facing web presence.

☐ Multi-Tenant Core & AWS Foundation

- AWS Infrastructure (as Code via CDK):

  - Core Networking: VPC, subnets, and security groups configuration.

  - Core Data Stores: Aurora PostgreSQL, ElastiCache for Redis, and S3 buckets.

  - Core Compute: ECS Fargate cluster with ECR repositories.

  - Reverse Proxy / Ingress: ALB setup for routing to microservices.

- Multi-Tenancy Data Model:

  - Core tables (accounts, users, workflows, etc.) designed with tenant_id for data isolation.

  - Initial RLS (Row-Level Security) policies planned for key tables.

- CI/CD Pipeline:

  - GitHub Actions to build/push Docker images to ECR.

  - GitHub Actions to deploy infrastructure and services via CDK.

☐ Core Semantics & Automation Engine

- Microservice Scaffolding:

  - NestJS services: api-gateway, webhooks-gateway, automation-orchestrator, event-bus, ai-orchestrator.

  - Each service is containerized (Dockerfile) and deployable to ECS Fargate.

- AI Orchestrator & Event Bus:

  - ai-orchestrator: POST /ai/execute endpoint routes tasks to a default LLM provider with secure key management.

  - event-bus: POST /events for ingesting domain events with validation and deduplication.

- Automation Core (Orchestrator):

  - Core Semantics: Node Type Registry API (GET /node-types) serving blocks for: Trigger, Action, Decision, Wait, AI-Decision.

  - Execution Engine: POST /runs endpoint creates a workflow_run and executes the plan.

  - State Management: Supports time and event based waits (pausing and resuming).

  - Auditing: Records workflow_node_runs for a complete execution timeline.

☐ Functional Backend for Channels & Frontend

- Inbox Completion:

  - webhooks-gateway service capable of receiving incoming webhooks.

  - Initial integration for WhatsApp to receive messages and create a domain event.

  - Basic inbox service to link incoming messages to a conversation thread.

- API Gateway (BFF):

  - api-gateway provides core endpoints for managing workflows and viewing run history.

  - Compiler endpoint (POST /workflows/:id/compile) validates a workflow's visual JSON.

☐ Landing Page & Public Web Assets

- Public Website Foundation (www.myflynai.com):

  - Development and deployment of the main landing page (Homepage).

  - Essential Pages:

    - About: Company/Project overview.

    - Contact: Contact form/details for inquiries.

    - Support: Support resources or contact channel.

    - API Documentation: Dedicated page for technical API references.

### 2. Acceptance Criteria (Day-30 Tests)

- Deployment: A git push successfully deploys all services to the dev AWS environment.

- Multi-Tenancy: API calls are scoped to a tenant; data from one tenant is not visible to another.

- End-to-End Automation Flow: An event-triggered workflow (e.g., WhatsApp message) can be started, paused on a wait condition, and successfully resumed by a matching event.

- AI Orchestrator: An API call to the ai-orchestrator successfully returns a response from the configured LLM.

- Inbox: An incoming WhatsApp message is processed and visible via an API call to the inbox service.

- Landing Page: The URL www.myflynai.com is live and accessible. The Homepage, About, Contact, Support, and API Documentation pages are visible and navigable.

### 3. Explicitly Out of Scope for D1:

- Advanced Integrations: Full executors for Telephony, CRM, or external ERPs.

- Billing & Metering: billing-service and usage-metering-service.

### 4. Sign-off

Initial Scope Lock (Day 16) Provider: _________________________ | Date: __________

Final Acceptance (Day 30) Provider: _________________________ | Date: __________